BACKEND ISSUE TRACKER

FRMS backend code review notes and remediation status

Scope: Authentication, authorization, role management, access management, pagination, secrets, and logging.

Current status: Role source-of-truth and access get-all pagination are fixed in the current workspace. Remaining items are listed below for prioritization.

# Executive Summary

Highest-priority risks are authorization gaps, public registration exposure, and weak password-reset / OTP handling.

The role model has been corrected so service flows now take role names from se_frms_role_master instead of converting through the Java enum.

Access get-all pagination has been added; login history and login attempt pagination still need the same treatment.

Repository hygiene still needs attention because logs and environment-specific configuration are present in the project.

# Recently Fixed

The following issues have been addressed in the current local workspace and should be retested before committing.

| ID | Status | Issue | Fix Summary |
| --- | --- | --- | --- |
| F-01 | Fixed in current workspace | Role system was partly enum-based while role master table also existed. | Admin employee creation, user-role assignment, registration, and data loader now use active RoleMaster.roleName. Public registration also creates user-role mapping. |
| F-02 | Fixed in current workspace | Access get-all API returned full list and used findAll without pagination. | Endpoint now accepts page and size, returns Page<AccessResponseDTO>, and sorts by accessName. |

# Open Issue Register

Priorities are based on backend security, production stability, and demo readiness. File references are summarized inside each row.

| ID | Risk | Issue | Evidence / Impact | Recommended Fix |
| --- | --- | --- | --- | --- |
| I-01 | High | Access and role-access APIs are not strictly Admin-only. | SecurityConfig permits /api/v1/access/**. RoleAccessController is mapped to /api/v1/role-access outside /api/v1/admin/**. Impact: Non-admin users may create, view, or change access mappings if security rules allow the request path. | Move role-access under /api/v1/admin or add hasRole("ADMIN") matchers for /api/v1/access/** and /api/v1/role-access/**. |
| I-02 | High | Public registration endpoint is still open. | /api/v1/auth/register is covered by /api/v1/auth/** permitAll. Impact: Anyone can create an employee account if public registration is not intended. | Make registration admin-only, or move employee creation to /api/v1/admin/employees and remove public registration from production flow. |
| I-03 | High | Password reset token generation is weak. | AuthServiceImpl uses String.valueOf(Math.random()) for reset token creation. Impact: Reset tokens are less secure and easier to guess than required for password recovery. | Use SecureRandom or UUID-based high-entropy token generation and store only hashed reset tokens if possible. |
| I-04 | High | OTP can be reused after successful verification. | verifyOtp sets verified=true but does not reject already verified OTP before issuing JWT. Impact: A previously verified OTP may be reused within its expiry window. | Before validating OTP value, reject verified=true records. Also invalidate older OTPs when issuing a new OTP. |
| I-05 | Medium | Login history and login attempt get-all APIs still return full lists. | AuthController returns AuthResponseDTO<List<...>> for login-history and login-attempt endpoints. Impact: Large audit tables can slow backend responses and overload frontend rendering. | Add page and size parameters, update repositories to return Page, and sort by latest activity. |
| I-06 | Medium | User.status is overloaded for soft delete, inactive state, and blacklist blocking. | Employee delete sets User.status=false. Blacklist also sets User.status=false; remove blacklist sets true. Impact: Removing blacklist can reactivate a previously inactive or soft-deleted user. | Separate fields such as isActive, isDeleted, and isBlocked, or enforce clear state transitions in services. |
| I-07 | Medium | Secrets and environment-specific values are stored in application.properties. | DB password, JWT secret, and mail password are present in src/main/resources/application.properties. Impact: Secrets may be committed, leaked, or reused across environments. | Move secrets to environment variables or a secret manager. Rotate exposed JWT/mail credentials. |
| I-08 | Medium | Logs and generated log archives are tracked or present in the repository. | logs/frms.log is tracked and several logs/*.gz files are present. Impact: Repository noise, possible sensitive audit data leakage, and recurring merge/pull conflicts. | Add logs/ and *.log to .gitignore, remove tracked log files from Git history/current index as appropriate. |
| I-09 | Low | Some service methods still throw generic RuntimeException. | Access and role-access services still use RuntimeException for not found or duplicate cases. Impact: Responses may be less precise and harder for frontend to handle consistently. | Replace with InvalidRequestException or specific custom exceptions handled by GlobalExceptionHandler. |
| I-10 | Low | Pagination size is not consistently bounded where PageRequest.of is used directly. | Several services call PageRequest.of(page, size) directly instead of using PaginationUtil. Impact: A large size parameter can still request too much data from the database. | Use PaginationUtil consistently or validate page and size globally. |

# Recommended Fix Order

Lock down access and role-access APIs for Admin only.

Decide whether public registration should exist; if not, make it Admin-only.

Replace password reset token generation and block OTP reuse.

Add pagination for login history and login attempts.

Separate user lifecycle flags: active, deleted, blocked.

Move secrets out of application.properties and remove logs from Git tracking.

# Quick Retest Checklist

| Check | API | Expected Result |
| --- | --- | --- |
| Access list pagination | GET /api/v1/access/get-access-list?page=0&size=10 | Should return responseData.content plus pagination metadata sorted by accessName. |
| Employee list pagination | GET /api/v1/admin/employees?page=0&size=10 | Should exclude status=false employees and sort by employee name. |
| Role master source | POST /api/v1/admin/roles then assign role | Created active role should be usable without Java enum conversion. |
| Login audit pagination gap | GET /api/v1/auth/login-history | Still returns list; convert to paginated response in next remediation. |

# Notes for Demo Preparation

After each backend code change, restart the Spring Boot app before testing in Postman.

Use Admin token for admin-only modules such as employees, blacklist users, roles, user roles, templates, access, and role access.

For paginated endpoints, test page=0 and size=10 first, then test a smaller size such as size=2 to confirm pagination metadata changes.

For blocked or soft-deleted users, verify database status fields before retesting login behavior.